UPDATES ON CURRRENT DEVELOPMENT                                                       ACTIVITIES IN SUNRISE GREENS SOCIETY

A TEAM CAN ONLY ACCOMPLISH WHEN THEY ARE OBSESSED WITH AN IDEA AND AFIRE WITH ENTHUSIASM!

PLEASE COLLECT YOUR YELLOW CARD TO BUY PRE-PAID COUPONS. THIS WILL HELP US KEEP THE COST DOWN AND CONTINUE DEVELOPMENT IN THE SOCIETY.

USE THE CORRECT LANE WHILE DRIVING. WRONGLY PARKED VEHICLES ARE WHEEL CLAMPED.

- A meeting was organized by GDA through a committee to implement UP Apartment Act and for complete handover of complex. The person who was assigned has been transferred and the committee dismissed. A new committee shall be formed. We shall be meeting GDA on invitation by RWA Federation under Col. Tyagi on several issues of UP Act, Encroachment, Traffic Enforcement, Sewer Maintenance Charge, Ganga Water etc on 11th March’14.

- “K “ Block Lift handed over after complete Modernization and Refurbishing. OTIS has done remarkable job in refurbishing the Lift.

- Material of Lifts of all blocks have arrived. Work on second lift of other blocks has started and is work is going at fast pace. Target is to handover all lifts completely refurbished and modernized by April’14

- There is delay in repairs of Lift of B block due to damage to Car Operating Panel (which as per OTIS is rare of rare case) and they do not keep this item in stock. This equipment is being remanufactured. Tentative date of delivery is 15th March but not later than 20th March’14

- Work on Seepage in outer shaft in B & C has finished. Work is going on in B & N block.

- All shafts at ground floor level is being made fresh by cement and giving way to water to easily flow in to the drain.

- Encroachment has been removed behind A and P blocks. It has been illuminated by Lighting by JIDPL. It has given our society a new look and gave us more visitor parking space.

- The path after temple is extended till the road to make walking area comfortable for residents going to mother dairy or Shipra Markets. Police did not allow us to put iron stand and fix chain so that drivers cannot park the vehicle on footpath.

- Green Net is fixed near the main Gate to protect plants and flowers getting damaged due to Dogs sitting there.

- Fourth level testing complete by IGL for GAS PIPELINE. A contractor has been hired after floating the tender for our society.

- Three new Trolley Dustbins of  have been procured from Sintex, OTTO and Nilkamal( one each) to carry garbage on trial basis. After successful experiment we shall buy more for each block so that residents are not disturbed due to bad smell from garbage while going to School or to the office.

- Two new Glow sign by Prashant and Pawan Associates has been put above two smaller security rooms on payable basis. We still have places to give. Interested person can contact SGRWA office.

- More lights have been installed in basements by JIDPL.

- Grass has been laid near Pool opposite A block. More plants added.

- All speed breakers painted in colors so that they are visible in nights too.

We shall start the work on seapage, repairs, painting, and security. We must be more PEACEFUL.

TEAM SGRWA                                                                  10-3-14